RAPID

Departmental Intelligence OS

MARKET READINESS AUDIT

Everything Missing Before This Becomes a Real Product

Readiness Score:  4.5 / 10

Audit Date: June 20, 2026    •    Auditor: Project Readiness Auditor (Claude)

Author: Ayush Chhoker    •    Status: Pre-Product / Advanced Prototype

# 1. Executive Summary

RAPID is a privacy-first enterprise AI platform that gives departments their own intelligent agents trained on organizational data, governed by a constitution file with column-level rules. The codebase is architecturally serious — FastAPI backend with 30+ routers, 10 department agents plus C-suite agents, hybrid RAG pipeline (FAISS + BM25), JWT auth, governance filter, audit trail, Docker deployment, and a GitHub Actions CI pipeline. This is not a toy — significant engineering effort has been invested.

However, it is not a market-level product. A product is something real enterprise customers can pay for, deploy safely, and trust with their sensitive data. RAPID currently falls short on the dimensions that enterprise buyers evaluate most critically: authentication integration, data isolation, production-grade persistence, compliance tooling, and operational observability. This audit identifies 25 specific gaps across 7 categories, grouped by severity.

| Dimension | Score | Summary |
| --- | --- | --- |
| Goal Clarity | 2 / 2 | Clear problem, defined personas, strong governance concept |
| Code Completeness | 1 / 2 | Broad surface area but many integration tests are mock-only assertions, not real tests |
| Wiring (E2E) | 1 / 2 | Core /query pipeline wired. Several subsystems referenced but not wired to UI |
| Deployment | 0.5 / 2 | Docker + nginx exist. SQLite default, no secrets manager, no prod infra |
| Testing | 0 / 2 | Governance tests are real. Integration tests are mock assertions — they do not test actual code paths |

## Top 5 Critical Gaps (Market Blockers)

- No SSO/SAML — every enterprise customer requires Okta/Azure AD/Google Workspace integration

- No password reset flow — users who forget their password have no recovery path

- SQLite as default database — cannot handle concurrent enterprise writes; data not production-safe

- Integration tests are fake — test_integration.py asserts on local mock variables, not real code

- No streaming responses — /query blocks for up to 120s; enterprise users need real-time output

Recommended next step: Pick one department (Finance or HR), get it working perfectly end-to-end with one pilot organization's real data, swap SQLite for PostgreSQL, add SSO, and ship a password reset. That is your v1 product.

# 2. Phase Assessment

| # | Phase | What It Covers | Status | Notes |
| --- | --- | --- | --- | --- |
| 1 | Goal & Requirements | Problem statement, personas, success criteria | ✅ Done | PRODUCT.md is well-written. Clear enterprise focus, anti-references, design principles. |
| 2 | System Design | Data flow, API contracts, DB schema | ⚠️ Partial | Architecture well-documented in README. No formal API contract/OpenAPI spec exported. DB schema undocumented. |
| 3 | Architecture | Tech stack, folder structure, scalability | ⚠️ Partial | FastAPI + FAISS + SQLite is coherent for a prototype. SQLite is not enterprise-scalable. No Redis for session sharing across workers. |
| 4 | Features | Core features, UX flows, completeness | ⚠️ Partial | Query pipeline, actions, notifications, projects are built. SSO, streaming, password reset, constitution UI are missing. |
| 5 | Deployment | Docker, CI, env config, secrets, infra | ⚠️ Partial | Docker + nginx + GitHub Actions CI exist. No secrets manager, no Kubernetes manifests, no staging environment. |
| 6 | Production Readiness | Logging, monitoring, error handling, auth | ❌ Missing | No Sentry, no Prometheus, no SSO, no password reset, no email verification, no GDPR tools, no rate limit per user. |
| 7 | Testing | Unit, integration, E2E, coverage | ❌ Missing | test_governance.py is real. test_integration.py assertions are on mock objects — do NOT test actual FastAPI routes, DB, or agents. |

# 3. Complete Gap Register — All 25 Missing Items

Grouped by category and severity. Each gap includes what is missing, why it matters for a market-level product, and exactly what to do.

## Category A — Authentication & Identity  (3 gaps)

### GAP-A1  ❌ CRITICAL — No SSO / SAML / OAuth2

What's Missing: The auth system only supports username + bcrypt password. No Okta, Azure AD, Google Workspace, or any SAML 2.0 / OIDC provider.

Why It Blocks Sales: Every enterprise customer IT team will reject a product that manages its own password store. 'We only allow SSO' is a standard IT policy. Without this, you cannot close a single enterprise deal.

Fix: Integrate python-saml or authlib. Add /auth/saml/* endpoints. Support at minimum: SAML 2.0 SP-initiated login. Store IdP metadata per tenant in tenant_manager. Add SSO toggle in admin UI.

### GAP-A2  ❌ CRITICAL — No Password Reset Flow

What's Missing: There is no 'forgot password' endpoint, no password reset token generation, no email delivery for reset links, and no reset confirmation endpoint.

Why It Blocks: Users who forget their password are permanently locked out. Admins have to manually reset accounts. This is a table-stakes feature — every product has it.

Fix: Add POST /auth/forgot-password (generate time-limited token, send email). Add POST /auth/reset-password (verify token, set new password). Integrate any SMTP provider (SendGrid, SES, Postmark).

### GAP-A3  ⚠️ HIGH — No Email Verification at Registration

What's Missing: POST /auth/register accepts any org_email value without verifying it belongs to the registrant. A user can register with someone else's email.

Why It Matters: Without verification, spam registrations pollute the user queue. Enterprises care that only employees with real org emails can onboard.

Fix: On registration, send a verification link with a time-limited token. Block login until email is verified. Add email_verified: bool to user record.

## Category B — Database & Persistence  (3 gaps)

### GAP-B1  ❌ CRITICAL — SQLite as Default Enterprise Database

What's Missing: config.py has DATABASE_URL = '' (empty string), meaning SQLite is the default. SQLite uses file-level locks. With 2+ gunicorn workers (as configured in Dockerfile), concurrent writes will produce 'database is locked' errors under real usage.

Why It Blocks: No enterprise customer will accept SQLite for production data. It cannot replicate, has no connection pooling, and breaks under concurrent load. This is not a configuration issue — it is an architectural gap.

Fix: Make PostgreSQL the default in docker-compose. Add SQLAlchemy async with asyncpg. Remove SQLite from the fast-path. Keep SQLite for local development only with a prominent warning.

### GAP-B2  ⚠️ HIGH — No True Tenant Data Isolation at DB Level

What's Missing: All tenants share rapid.db. While tenant_id is threaded through the code via ContextVar, a bug in any query could expose one tenant's data to another. The code comments mention per-tenant SQLite files for projects but the main users table is shared.

Why It Matters: Enterprises in regulated industries (healthcare, finance, legal) require hard data boundaries between tenants — not just a WHERE clause.

Fix: Schema-per-tenant in PostgreSQL (set search_path per request), or database-per-tenant for the highest isolation tier. At minimum, document and test the tenant isolation guarantee.

### GAP-B3  ⚠️ HIGH — No Secrets Management for Production

What's Missing: All secrets (JWT key, API keys, DB credentials) live in .env files. There is no integration with HashiCorp Vault, AWS Secrets Manager, Azure Key Vault, or GCP Secret Manager.

Why It Matters: Enterprise security teams will not allow API keys in flat files on a server. Secrets must be rotatable, auditable, and not stored on disk next to application code.

Fix: Add support for reading secrets from environment variables injected by a secrets manager. Document the Vault/AWS SSM integration path. At minimum, warn loudly if .env is world-readable.

## Category C — Testing  (3 gaps)

### GAP-C1  ❌ CRITICAL — Integration Tests Are Mock Assertions, Not Real Tests

What's Missing: test_integration.py contains 30+ test functions that all assert on locally-defined Python dictionaries and lists. Not a single test creates a real FastAPI TestClient, calls a real endpoint, hits a real database, or exercises a real agent.

Example: test_sql_validation_blocks_dangerous_queries() asserts 'SELECT' not in query.upper() on a hard-coded string — it does not call DBMaster or any real code. The test always passes regardless of what the actual code does.

Why It Matters: This gives false confidence. You can delete the entire /query route and these tests still pass. Real integration tests are the only way to know if the product works.

Fix: Use httpx.AsyncClient + app in all integration tests. Write tests that: POST to /auth/login with real credentials, call /query with a real JWT, verify the response. Mock only external LLM calls (use respx or similar).

### GAP-C2  ⚠️ HIGH — No HTTP Endpoint Tests (TestClient)

What's Missing: No test file imports fastapi.testclient or uses httpx.AsyncClient to make real HTTP calls to the app. All 30 routers are completely untested at the HTTP layer.

Fix: Add tests/test_api.py with TestClient fixtures. Cover: login returns JWT, /query rejects unauthorized, /query with valid JWT returns structured response, /auth/register works, /health returns 200.

### GAP-C3  ⚠️ MEDIUM — No Test Coverage Reporting

What's Missing: The GitHub Actions CI runs pytest but does not generate a coverage report, does not enforce a minimum coverage threshold, and does not fail the build if coverage drops.

Fix: Add pytest-cov to requirements. Add --cov=. --cov-fail-under=60 to the pytest command in CI. Add coverage.xml as a CI artifact. Set a threshold that increases over time.

## Category D — Enterprise Product Features  (6 gaps)

### GAP-D1  ❌ CRITICAL — No Streaming Responses

What's Missing: The /query endpoint uses asyncio.wait_for with a 120-second timeout. The full answer is computed and returned in one response. There is no SSE (Server-Sent Events) or WebSocket streaming.

Why It Matters: Complex multi-agent queries can take 30-60 seconds. Enterprise users will not stare at a spinner for that long. Streaming shows progressive output and feels instantaneous. This is the single biggest UX gap.

Fix: Add a /query/stream endpoint using FastAPI's StreamingResponse with text/event-stream. Yield tokens from each agent as they arrive. Update the frontend to use EventSource.

### GAP-D2  ⚠️ HIGH — No Admin UI for Constitution/Governance Rules

What's Missing: The constitution.yaml file must be edited manually on the server. There is no admin interface to add, edit, or remove column-level governance rules. Non-technical admins (which is who actually runs compliance) cannot use this.

Fix: Add a /admin/constitution API (GET to read current rules, PUT to update a rule, POST to add a table/column rule). Build a simple admin UI section in admin.html to view and edit rules with dropdowns (ALLOW / ANONYMIZE / BLOCK).

### GAP-D3  ⚠️ HIGH — No User Notification When Registration Approved

What's Missing: When an admin approves a user registration, the user receives no notification. They have to manually check back or be told out-of-band.

Fix: On approval, send an email to the user's org_email with their login credentials and a link to the platform.

### GAP-D4  ⚠️ HIGH — No API Versioning

What's Missing: All API routes live at the root path (/query, /auth/login, /users, etc.) with no version prefix. Any breaking change to an endpoint requires simultaneous updates to all clients.

Fix: Add /api/v1/ prefix to all routes. Use include_router with prefix='/api/v1'. Keep the old routes temporarily with deprecation warnings. Document the versioning policy.

### GAP-D5  ⚠️ MEDIUM — No Webhook / Event System

What's Missing: No way for external systems to subscribe to RAPID events (action approved, gap detected, new document ingested). Enterprise customers expect to hook RAPID into their Slack, Teams, Jira, or custom workflows.

Fix: Add a webhook_endpoints table. On key events, POST to registered URLs with a signed payload. Start with 3 events: action.approved, action.rejected, gap.detected.

### GAP-D6  ⚠️ MEDIUM — No Mobile / Responsive Frontend

What's Missing: The frontend is built for desktop only (fixed-width sidebar, dense grid layouts, no responsive breakpoints visible). Enterprise managers increasingly need mobile access.

Fix: Add CSS media queries for tablet (768px) and mobile (480px). Collapse the sidebar to a hamburger menu on small screens. This is a full-day CSS task given the existing design system.

## Category E — Compliance & Privacy  (4 gaps)

### GAP-E1  ❌ CRITICAL — No GDPR / CCPA Right to Be Forgotten

What's Missing: No endpoint to permanently delete all data associated with a specific user (their queries, audit log entries, chat history, uploaded documents). GDPR Article 17 requires this.

Why It Blocks: Any EU enterprise customer (or US customer in California) will ask for this in their vendor questionnaire. Absence is a deal blocker in regulated industries.

Fix: Add DELETE /users/{user_id}/data-erasure (admin-only). Cascade-delete from: rapid.db users table, chat_history, audit.log entries, FAISS documents tagged to that user, any project-specific DBs.

### GAP-E2  ⚠️ HIGH — No Data Export (GDPR Article 20)

What's Missing: No endpoint for a user to export all their own data in a portable format. GDPR Article 20 (data portability) and CCPA give individuals this right.

Fix: Add GET /users/me/export. Return a JSON or ZIP file with: all chat sessions, all queries in the audit log attributed to this user, their profile data.

### GAP-E3  ⚠️ HIGH — No Constitution Change Audit Trail

What's Missing: constitution.yaml is a static file. There is no record of who changed a governance rule, when, or what the previous value was. In regulated industries, changes to data access rules must themselves be audited.

Fix: Store constitution rules in a DB table with created_by, created_at, previous_value, changed_by, changed_at columns. Log every change to the audit trail.

### GAP-E4  ⚠️ MEDIUM — No Encryption at Rest Documentation

What's Missing: SQLite files (rapid.db, per-project DBs, FAISS indices) are stored as plaintext files. No documentation on encryption at rest. Enterprise security reviews will flag this.

Fix: Document the encryption posture. For cloud deployments, document that EBS/disk encryption covers this. For on-premise, document SQLCipher as an option for encrypted SQLite.

## Category F — Observability & Operations  (3 gaps)

### GAP-F1  ❌ CRITICAL — No Production Error Monitoring

What's Missing: Errors are logged to a file via Python logging. There is no Sentry, Datadog, or equivalent for: real-time error alerting, error grouping and deduplication, stack trace capture with context, release tracking.

Why It Matters: In production, you need to know when errors happen before your users complain. File logs on a server that nobody watches are not monitoring.

Fix: Add sentry-sdk to requirements. Initialize with sentry_sdk.init(dsn=os.getenv('SENTRY_DSN')) in main.py. Add FastAPI + asyncio integrations. Takes 30 minutes.

### GAP-F2  ⚠️ HIGH — No Prometheus Metrics Endpoint

What's Missing: /health returns basic status but no machine-readable metrics. Enterprise ops teams run Grafana dashboards and need: request latency histograms, error rates, active users, queue depth for action approval pipeline.

Fix: Add prometheus-fastapi-instrumentator. Add /metrics endpoint. Expose: rapid_query_duration_seconds, rapid_queries_total, rapid_action_queue_depth, rapid_active_users.

### GAP-F3  ⚠️ MEDIUM — No Response Time SLA / Benchmark

What's Missing: No documented SLA for query response time. No performance benchmarks in the codebase or documentation. The 120-second timeout is a ceiling, not a guarantee.

Fix: Add load tests (locust or k6). Establish a p50/p95/p99 baseline for typical queries. Document the SLA. Add a response_time_ms field to QueryResponse.

## Category G — Architecture & Developer Experience  (3 gaps)

### GAP-G1  ⚠️ HIGH — Static HTML Frontend (No Framework)

What's Missing: The frontend (app.html, admin.html, etc.) is plain HTML + CSS + vanilla JavaScript with no framework, no TypeScript, no component architecture, no build step, no bundler.

Why It Matters: As features grow, plain HTML becomes unmaintainable. No tree-shaking means bloated payloads. No TypeScript means runtime errors that could be caught at compile time. Refactoring becomes copy-paste archaeology.

Fix: Migrate to a React + TypeScript + Vite setup. This is a significant but necessary investment. The existing CSS design tokens can be ported to Tailwind or CSS modules. Start with one page (admin.html) as a pilot.

### GAP-G2  ⚠️ HIGH — No Embedding Model Fallback

What's Missing: config.py hardcodes EMBEDDING_MODEL = 'text-embedding-3-small'. This is an OpenAI model. If OPENAI_API_KEY is not set, embedding any document will silently fail or throw an unhandled exception.

Fix: Add a local embedding fallback (sentence-transformers with all-MiniLM-L6-v2). Detect which key is available at startup and configure accordingly. Log clearly which embedding provider is active.

### GAP-G3  ⚠️ MEDIUM — No Official Client SDK

What's Missing: No Python SDK, no JavaScript SDK, no OpenAPI client generation. Enterprise customers who want to integrate RAPID with their own applications have to manually build API calls.

Fix: Export the OpenAPI spec from FastAPI (fastapi provides /openapi.json automatically). Use openapi-generator to generate SDK stubs for Python and TypeScript. Publish to PyPI and npm. This is a 1-day task.

# 4. What Is Already Done Well

These components are solid and require no significant rework. They are genuine competitive advantages.

| Component | Assessment |
| --- | --- |
| Governance Filter | constitution.yaml with ALLOW/ANONYMIZE/BLOCK per column per role is the strongest differentiator in the product. Tested with real GovernanceFilter instantiation. The ALLOW_MANAGER, hash_email, team_average, paraphrase methods are well-designed. |
| JWT Auth System | Access + refresh token pair, token revocation (single device and all devices), periodic cleanup loop, and hard-fail on weak JWT_SECRET_KEY in production. Bcrypt passwords. This is done correctly. |
| Rate Limiting | slowapi with 200/min global, 30/min on /query, 10/min on /auth/login. Custom 429 handler with actionable message. Correct implementation. |
| Multi-Agent Architecture | MasterPlanner → MeshBus dispatch → FusionAgent → Spokesperson pipeline is conceptually sound. ContextVar-based LLM client per request (no shared mutable state). AgentMemory cleanup loop. |
| Audit Trail | Every query logged immutably. Per-agent stats available. 7-year retention defined. Accessible via /audit (role-gated). |
| Docker Deployment | nginx + FastAPI + Ollama in docker-compose. Health check wired. JWT_SECRET_KEY hard-fail prevents insecure startup. Gunicorn with 2 workers. |
| GitHub Actions CI | Pipeline runs on push/PR to main and develop. Python 3.11, pip cache, minimal data setup, pytest execution. Basic but functional. |
| Cloud Integrations | Gmail, Google Drive, OneDrive, GitHub connectors are all implemented as separate routers. OAuth token storage infrastructure exists. |
| Human-in-the-Loop | ActionQueue with approve/reject/expire lifecycle. NotificationEngine across all active projects. Background monitor wired. 3-stage approval concept is a real differentiator. |
| Multi-LLM Support | Anthropic, OpenAI, OpenRouter, Ollama (local) all supported. ContextVar-based provider per request. Admin can configure per tenant. Good architecture. |

# 5. Prioritized Fix Roadmap

Ordered by impact-to-effort ratio. Complete Phase 1 before anything else — these are enterprise sales blockers.

## Phase 1 — Minimum Viable Enterprise (4-6 weeks)

You cannot close a single paying enterprise customer without these.

| Gap | Item | Effort | Why Now |
| --- | --- | --- | --- |
| A2 | Password Reset Flow | 2 days | Table stakes. Users locked out = product unusable. |
| A3 | Email Verification at Registration | 1 day | Without it, spam registrations are trivial. |
| B1 | PostgreSQL as Default DB | 3 days | SQLite concurrency issues will appear in first real pilot. |
| C1 | Real Integration Tests with TestClient | 3 days | Without real tests, every deployment is a gamble. |
| F1 | Sentry Error Monitoring | 2 hours | 30 minutes to integrate. No reason not to do immediately. |
| E1 | GDPR Right to Be Forgotten Endpoint | 2 days | EU enterprise customers will ask for this in Week 1. |

## Phase 2 — Enterprise Auth & Streaming (6-8 weeks)

Required to pass enterprise security reviews and pass the UX bar.

| Gap | Item | Effort | Why |
| --- | --- | --- | --- |
| A1 | SSO / SAML / OIDC | 2 weeks | Single biggest enterprise sales blocker. Required by virtually all IT teams. |
| D1 | Streaming Query Responses (SSE) | 1 week | Transforms UX from 'waiting' to 'watching'. Core product feel. |
| D2 | Admin UI for Governance Rules | 1 week | Non-technical admins cannot edit YAML. Constitution must have a UI. |
| F2 | Prometheus Metrics Endpoint | 1 day | Enterprise ops teams need Grafana dashboards. |
| B2 | Tenant DB Isolation (Schema-per-Tenant) | 1 week | Required for regulated-industry customers. |

## Phase 3 — Hardening & Growth (8-12 weeks)

These items elevate RAPID from 'usable enterprise product' to 'competitive enterprise product'.

| Gap | Item | Effort | Why |
| --- | --- | --- | --- |
| G1 | React + TypeScript Frontend | 4+ weeks | Long-term maintainability of the UI. Not urgent, but unavoidable. |
| D5 | Webhook / Event System | 1 week | Enables integration with Slack, Teams, Jira for action notifications. |
| G3 | OpenAPI SDK Generation | 1 day | Python + TypeScript SDKs from existing /openapi.json. |
| E3 | Constitution Change Audit Trail | 2 days | Governance changes must themselves be governed. |
| D4 | API Versioning (/api/v1/) | 1 day | Prefix all routes. Prevents breaking-change pain later. |
| G2 | Local Embedding Fallback | 2 days | sentence-transformers fallback if OpenAI key absent. |

# 6. Audit Action Log

Every file and component reviewed during this audit.

| # | Step | Action | Finding | Sev | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Inventory | Read main.py (607 lines) | Entry point solid. JWT, rate limiting, CORS, lifespan startup all correct | — | ✅ OK |
| 2 | Inventory | Read config.py | DATABASE_URL empty string = SQLite default. EMBEDDING_MODEL hardcoded to OpenAI model | High | ⚠️ Gap |
| 3 | Inventory | Read shared.py | Agent registry, MeshBus, orchestrator construction clean. No circular imports. | — | ✅ OK |
| 4 | Inventory | Read routers/auth.py | JWT done correctly. No password strength validation on register. No email verification step. | High | ⚠️ Gap |
| 5 | Inventory | Read routers/deps.py | get_current_user, require_admin, require_role all implemented correctly. Legacy auth path documented. | — | ✅ OK |
| 6 | Inventory | Read routers/monitoring.py | /health endpoint exists. No Prometheus metrics. Audit trail role-gated correctly. | Med | ⚠️ Gap |
| 7 | Inventory | Read routers/actions.py (517 lines) | Human-in-the-loop action queue and notification engine wired. Cross-project iteration via _all_active_projects(). | — | ✅ OK |
| 8 | Inventory | Read infrastructure/ directory (38 files) | Rich set of infrastructure: LLM client, DBMaster, DocMaster, TenantManager, JWTManager, EmbeddingService, QdrantStore, FolderWatcher, etc. | — | ✅ OK |
| 9 | Inventory | Read infrastructure/llm_client.py | ContextVar per-request LLM client is correct async pattern. Multi-provider chain. Ollama semaphore for local rate limiting. | — | ✅ OK |
| 10 | Inventory | Read infrastructure/db_master.py | SQL AST validation (SELECT-only). Governance firewall. ContextVar tenant binding. FORBIDDEN_KEYWORDS set. | — | ✅ OK |
| 11 | Inventory | Read frontend/app.html + index.html | Static HTML/CSS/JS. No framework. Dense UI but no responsive breakpoints, no TypeScript, no component reuse. | High | ⚠️ Gap |
| 12 | Testing | Read tests/test_integration.py (791 lines) | CRITICAL: All 30+ tests assert on local mock dicts/lists. Zero real FastAPI calls. Zero real DB access. Zero real agents called. | Crit | ❌ Gap |
| 13 | Testing | Read tests/test_governance.py | REAL tests. Instantiates actual GovernanceFilter. Covers ALLOW/BLOCK/ANONYMIZE, email masking, dept boundaries, ALLOW_MANAGER roles. Well written. | — | ✅ OK |
| 14 | Deployment | Read .github/workflows/ci.yml | CI exists: Python 3.11, pip cache, data dir setup, pytest. No coverage threshold. No staging deploy step. | Med | ⚠️ Gap |
| 15 | Deployment | Read docker-compose.yml + Dockerfile | nginx + rapid + ollama. Health check on /health. JWT_SECRET_KEY hard-fail. Gunicorn 2 workers. SQLite default. | High | ⚠️ Gap |
| 16 | Deployment | Read requirements.txt | All major deps present. No sentry-sdk. No prometheus-fastapi-instrumentator. No coverage dep in CI extras. | Med | ⚠️ Gap |
| 17 | Wire Analysis | Trace /query pipeline E2E | JWT → get_current_user → _run_query → classify_intent → orchestrate → fusion → spokesperson → audit → response. Fully connected. | — | ✅ OK |
| 18 | Wire Analysis | Check SSO endpoints | No /auth/sso, /auth/saml, /auth/oidc routes exist anywhere in codebase. Gap confirmed. | Crit | ❌ Gap |
| 19 | Wire Analysis | Check password reset endpoints | No /auth/forgot-password or /auth/reset-password routes exist. Confirmed missing. | Crit | ❌ Gap |
| 20 | Wire Analysis | Check streaming response | Only /query (blocking) exists. No StreamingResponse, no /query/stream, no EventSource. Confirmed missing. | Crit | ❌ Gap |
| 21 | Wire Analysis | Check GDPR endpoints | No /users/{id}/data-erasure, no /users/me/export. GDPR tools absent. | Crit | ❌ Gap |
| 22 | Wire Analysis | Check Prometheus endpoint | No /metrics route. prometheus-fastapi-instrumentator not in requirements. | High | ⚠️ Gap |
| 23 | Compliance | Check constitution.yaml admin API | constitution.yaml is static file. No admin API to update rules. No change audit trail. | High | ⚠️ Gap |
| 24 | Architecture | Check API versioning | All routes at root path. No /api/v1/ prefix. Breaking change risk confirmed. | Med | ⚠️ Gap |
| 25 | Architecture | Check embedding fallback | EMBEDDING_MODEL = text-embedding-3-small (OpenAI). No local fallback if OPENAI_API_KEY absent. | High | ⚠️ Gap |

RAPID Platform — Market Readiness Audit  •  June 2026  •  Confidential